**Project Planning Phase**

**Project Planning Template (Product Backlog, Sprint Planning, Stories, and Story points)**

|  |  |
| --- | --- |
| **Date** | 8 November 2022 |
| Team Id | PNT2022TMID07611 |
| Project Name | Inventory management system |
| Maximum marks | 8 Marks |

**Product Backlog, Sprint Schedule, and Estimation (4 Marks)**

Use the below template to create product backlog and sprint schedule

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** |
| Sprint 1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 5 | High | 4 |
| Sprint 1 | Login | USN-2 | As a user, I can log into the application by entering email & password | 5 | Medium | 4 |
| Sprint 1 | Dashboard | USN-3 | As a user, once logged in I can view the Stock Statistics in the Dashboard page | 10 | High | 4 |
| Sprint 2 | Add items to stock | USN-4 | As a User can able to add the item to stock | 5 | Medium | 4 |
| Sprint 2 | Stock updation | USN-5 | As a user, To update the stock for check availability | 5 | High | 4 |
| Sprint 3 | Customer care executive | USN-7 | As a customer care executive, I can fix any issues in my application. | 10 | Medium | 4 |
| Sprint 4 | Alert Message | USN-8 | As a user, I cannot have any stock on my account can get the alert email message | 10 | Medium | 4 |